# CivicConnect Requirements Constraints and Traceability

Milestone 1 Member 2 Contribution

# 1 Requirements Basis and Decisions

The requirements are derived from the CivicConnect Master Project Brief, the Milestone 1 brief, stakeholder and scope analysis. MoSCoW prioritisation is used. Must Have requirements form the minimum controlled baseline; Should Have requirements add justified value but may be deferred through formal change control if schedule or resource evidence requires it.

## 1.1 Stakeholder sources

| ID | Stakeholder | Primary requirement need |
| --- | --- | --- |
| STK-01 | Requester | Simple submission, confirmation, status visibility and request history |
| STK-02 | Front-line Staff | Prioritizable work queue, ownership, controlled updates and resolution records |
| STK-03 | Management and Oversight | Reliable operational summaries, overdue visibility and accountability |
| STK-04 | System Administrator | Controlled maintenance of categories, users and role assignments |
| STK-05 | Data Protection and Compliance | Least-privilege access and controlled handling of request data |
| STK-06 | Project Sponsor or Client Proxy | A controlled, defensible engineering baseline |
| STK-07 | Development Team | A realistic solution within scope, schedule, cost and capability constraints |

## 1.2 Resolved requirements decisions

| Decision | Area | Selected requirement-level decision |
| --- | --- | --- |
| RD-01 | Delivery form | A responsive web application will serve Requester, Staff, Management and Administrator roles. Native applications remain out of scope. |
| RD-02 | Access model | Authenticated role-based access will enforce least privilege. Management receives operational metadata and summaries by default, not sensitive descriptions or internal staff comments. |
| RD-03 | Request categories | The initial controlled categories are Facility Fault, Damaged Equipment, Security Concern, IT Support, Maintenance, Lost Property and Other. Other requires a descriptive explanation. |
| RD-04 | Submission data | Category and description are mandatory. The system supplies requester identity, submission time and a unique reference number. Attachments are not required in the M1 baseline. |
| RD-05 | Status model | The controlled statuses are Submitted, Accepted, Assigned, In Progress, On Hold, Resolved, Closed and Rejected. Overdue is a derived flag, not a status. |
| RD-06 | Overdue rule | When staff accept or assign a request, a target resolution date is required. A request becomes overdue after that date unless it is Resolved, Closed or Rejected. Automatic escalation is excluded. |
| RD-07 | Requester feedback | Feedback will be provided through an in-system request timeline. Email, SMS, WhatsApp and push notifications are deferred because they add integration, cost and privacy obligations. |
| RD-08 | Comment visibility | Staff must deliberately classify an entry as requester-visible or internal. Internal comments are never displayed to Requesters or in Management summary views. |
| RD-09 | Administration | A minimal Administrator function for categories and role assignments is a Should Have requirement. If deferred, the same data must be maintained through controlled configuration with an audit record. |
| RD-10 | Technology | Authentication mechanism, architecture, database, frameworks and hosting remain deliberately deferred to Milestone 2, where alternatives must be evaluated against these requirements and constraints. |

# 2 Requirements and Acceptance Criteria

Each requirement has a stable identifier, stakeholder or project source, priority and measurable acceptance criterion. Acceptance criteria describe observable evidence and do not prescribe implementation technology.

## 2.1 Functional requirements

| ID | Requirement | Source | Priority | Acceptance criterion |
| --- | --- | --- | --- | --- |
| FR-001 | The system will authenticate users and restrict functions and information according to the user's authorised role. | STK-01 to STK-05 | Must | AC-FR-001: All valid role-permission test cases grant only the approved functions; all defined unauthorised access cases are denied. |
| FR-002 | The system will allow a Requester to submit a service request with a category and description. | STK-01 | Must | AC-FR-002: Valid input creates one request with a unique reference, requester identity and submission time. Missing category or description prevents submission and displays a clear validation message. |
| FR-003 | The system will require a Requester to select a category from the controlled category list. | STK-01, STK-03, STK-04 | Must | AC-FR-003: Only active categories can be selected; free-text categories are rejected; selecting Other requires a non-empty explanation. |
| FR-004 | The system will allow a Requester to view the current status of each request they submitted. | STK-01, STK-05 | Must | AC-FR-004: A Requester can view the status of every request linked to their account and cannot retrieve another Requester's request by navigation, search or direct identifier. |
| FR-005 | The system will allow a Requester to view the history of their previously submitted requests. | STK-01 | Must | AC-FR-005: The history lists the reference, category, submission date and current status of every request linked to the Requester. |
| FR-006 | The system will show Requester-visible feedback when a request is accepted, rejected, updated, resolved or closed. | STK-01 | Must | AC-FR-006: Each listed event creates a timeline entry containing the request reference, event, date/time and requester-visible explanation where required. |
| FR-007 | The system will allow authorised Staff to view service requests relevant to their responsibilities. | STK-02, STK-05 | Must | AC-FR-007: Staff can view permitted requests and cannot retrieve requests outside the permissions assigned to their role. |
| FR-008 | The system will allow authorised Staff to search, filter and sort service requests. | STK-02 | Must | AC-FR-008: Staff can search by reference or keyword, filter by category, status and overdue flag, and sort by submission or target resolution date; returned records match all selected criteria. |
| FR-009 | The system will allow authorised Staff to view the complete recorded details of an accessible service request. | STK-02, STK-05 | Must | AC-FR-009: The permitted detail view shows the reference, category, description, status, target date, assignee and activity history; unauthorised access is denied. |
| FR-010 | The system will allow authorized Staff to accept or assign responsibility for a request and record a target resolution date. | STK-02, STK-03 | Must | AC-FR-010: Acceptance or assignment stores an eligible responsible Staff member, target resolution date, acting user and date/time; assignment without a target date is rejected. |
| FR-011 | The system will allow authorized Staff to change request status only through approved transitions. | STK-02, STK-03 | Must | AC-FR-011: Every permitted transition succeeds and is recorded; every prohibited or unauthorised transition is rejected without altering the request. |
| FR-012 | The system will distinguish Requester-visible updates from internal Staff comments. | STK-01, STK-02, Conflict 1 | Must | AC-FR-012: Staff must select Public Update or Internal Comment before saving. Requesters see only Public Updates; Internal Comments remain available only to authorised Staff. |
| FR-013 | The system will allow authorized Staff to record actions, comments and resolution information against a request. | STK-02 | Must | AC-FR-013: A valid entry is stored against the correct request with its type, author and date/time and appears in chronological order. |
| FR-014 | The system will allow authorized Staff to resolve, close, reject or reopen a request through the controlled status model. | STK-02 | Must | AC-FR-014: Resolution requires resolution information; rejection requires a requester-visible reason; closure is permitted only after resolution; reopening returns a Resolved request to In Progress and records a reason. |
| FR-015 | The system will provide Management with operational information about open, overdue, resolved and closed requests. | STK-03, STK-05, Conflict 2 | Must | AC-FR-015: Dashboard totals equal the underlying records. The default list shows reference, category, status, assignee and key dates but excludes requester identity, description and internal comments. |
| FR-016 | The system will allow authorised Management users to filter operational information by category, status, overdue flag and reporting period. | STK-03 | Must | AC-FR-016: Applying one or more filters returns only matching records and produces totals equal to the filtered data set. |
| FR-017 | The system will maintain a traceable history of significant actions throughout each request's lifecycle. | STK-03, STK-05 | Must | AC-FR-017: Submission, assignment, target-date change, status change, comment, resolution, closure and rejection records contain the request reference, action, actor and date/time and are displayed in chronological order to authorised users. |
| FR-018 | The system will allow an authorised Administrator to maintain categories and user-role assignments. | STK-04, STK-05 | Should | AC-FR-018: An Administrator can add, rename or deactivate a category and assign or remove approved roles. Non-administrators cannot perform these actions, and every change is recorded. |

## 2.2 Controlled status and reporting model

| Status | Meaning | Permitted next status |
| --- | --- | --- |
| Submitted | Request successfully recorded; awaiting Staff review | Accepted or rejected |
| Accepted | Request confirmed as valid and a target resolution date recorded | Assigned or rejected |
| Assigned | Responsibility assigned to eligible Staff | In Progress |
| In Progress | Work is actively being performed | On Hold or Resolved |
| On Hold | Work is temporarily paused; a reason is required | In Progress or Resolved |
| Resolved | Staff recorded the completed work or outcome | Closed or In Progress when reopened |
| Closed | Final lifecycle state after resolution | None |
| Rejected | Request will not be actioned; requester-visible reason required | None |

Reporting interpretation: Open includes Submitted, Accepted, Assigned, In Progress and On Hold. A request is Overdue when its target resolution date has passed and its status is not Resolved, Closed or Rejected. Overdue identification does not trigger automatic escalation in the M1 scope.

## 2.3 Non-functional requirements

| ID | Attribute | Requirement | Source | Priority | Acceptance criterion |
| --- | --- | --- | --- | --- | --- |
| NFR-001 | Authorisation | The system will enforce least-privilege access for every protected function and request data object. | STK-05; Master Brief security standard | Must | AC-NFR-001: One hundred percent of the approved unauthorised role, direct-identifier and protected-function test cases are denied. |
| NFR-002 | Privacy | Sensitive request content will not appear in Management summaries, Requester views belonging to another user, application logs or client-visible error messages. | STK-05; Conflict 2 | Must | AC-NFR-002: Security review and tests find no requester identity, request description or internal comment in prohibited views, logs or error responses. |
| NFR-003 | Performance | Common request operations will remain responsive under the agreed academic-project workload. | STK-01 to STK-03 | Must | AC-NFR-003: With 10,000 stored requests and 50 concurrent simulated users, at least 95 percent of submit, open, update, search and filter operations complete within 2 seconds; management summaries complete within 5 seconds. |
| NFR-004 | Usability | Core Requester and Staff tasks will be understandable without training beyond brief on-screen guidance. | STK-01, STK-02 | Must | AC-NFR-004: At least 4 of 5 representative users complete request submission, status lookup and Staff status update without assistance, with each task completed within 3 minutes and no critical error. |
| NFR-005 | Accessibility | Core user journeys will conform to applicable WCAG 2.2 Level AA criteria. | STK-01; quality constraint | Must | AC-NFR-005: Submission, request history, Staff queue and Management summary pass the team's WCAG 2.2 AA checklist, keyboard-only review and label/contrast checks, with no unresolved critical or high-severity accessibility defect. |
| NFR-006 | Responsive compatibility | The web interface will remain usable on common mobile, tablet and desktop viewport sizes. | Scope baseline; STK-01, STK-02 | Must | AC-NFR-006: Core journeys pass at 360, 768 and 1280 pixel widths in the latest two major versions of Chrome, Edge and Firefox, with no clipped controls or horizontal page scrolling at 360 pixels. |
| NFR-007 | Data integrity | Request references and lifecycle updates will remain consistent and complete. | STK-02, STK-03 | Must | AC-NFR-007: Duplicate request-reference tests produce zero duplicates, and failed assignment or status transactions leave neither partial data nor unmatched history entries. |
| NFR-008 | Auditability | All significant request and administration actions will be attributable and chronologically traceable. | STK-03, STK-05 | Must | AC-NFR-008: Every audited event contains the actor, action, affected record and date/time; comparison with test actions shows 100 percent event capture. |
| NFR-009 | Testability | Every Must Have requirement will have traceable verification evidence before release. | STK-06; Master Brief quality standard | Must | AC-NFR-009: The RTM links every Must Have FR and NFR to at least one approved test, and all release-critical tests pass before release approval. |
| NFR-010 | Availability | The deployed service should meet a defined availability target appropriate to a low-cost community platform. | STK-01 to STK-03; cost constraint | Should | AC-NFR-010: Monitoring demonstrates at least 99 percent monthly availability, excluding approved maintenance, once production operation begins. |
| NFR-011 | Backup and recovery | Production request data should be recoverable after data loss or service failure. | STK-03, STK-05 | Should | AC-NFR-011: Automated backups occur at least daily, providing a recovery point objective of 24 hours or less; a documented restoration test meets a recovery time objective of 4 hours or less. |
| NFR-012 | Maintainability | Controlled changes will remain reviewable and must not introduce unresolved critical maintainability findings. | STK-07; Master Brief governance standard | Should | AC-NFR-012: Every substantive change enters main through an approved Pull Request with two independent approvals, passes automated checks and contains no unresolved critical static-analysis maintainability finding. |

# 3 Constraints and Engineering Implications

| ID | Constraint | Controlled statement | Engineering implication |
| --- | --- | --- | --- |
| CON-001 | Team and resources | Exactly three students must deliver and defend the project. | Scope and work must fit actual team capacity. Requirements are prioritised, and optional features may not displace Must Have capabilities. |
| CON-002 | Schedule | The project progresses through four formal milestones in the SEN381 delivery period. | Requirements must be baselined in M1 and changed only through impact analysis. Work must be planned so later quality and security activities are not silently reduced. |
| CON-003 | Cost | Free or low-cost services are preferred, but limits and likely real operational costs must be documented. | Email/SMS integrations and unnecessary paid services are deferred. M2 technology and deployment choices must include free-tier limits and growth costs. |
| CON-004 | Scope | The baseline is a responsive web platform supporting the minimum Requester, Staff and Management capabilities. | Native apps, payments, real-time chat, localisation, external integrations, IoT detection, advanced analytics, AI routing and automatic SLA escalation are excluded or deferred. |
| CON-005 | Quality | Quality attributes must be measurable and later supported by evidence. | The NFRs define explicit performance, usability, accessibility, integrity, auditability and testability targets that must drive design and verification. |
| CON-006 | Security | Security is a lifecycle-wide responsibility and sensitive request information must be controlled. | Authentication, least privilege, separated comment visibility, audit history, secure configuration and security tests are mandatory requirements rather than final-stage additions. |
| CON-007 | Repository governance | Substantive changes may not be developed directly on protected main and require two approvals from team members other than the author. | Requirement changes and later implementation evidence must use issues, branches, Pull Requests, meaningful reviews and controlled merges. |
| CON-008 | Technology | No architecture, stack, database or platform is prescribed in M1. | M2 must compare viable options against the baselined requirements, team capability, environment compatibility, security, cost, testing, deployment and maintainability. |
| CON-009 | Change control | Baselined scope and requirements may not be silently overwritten. | A change request must identify affected requirements, acceptance criteria, design, data, security, tests, schedule, cost, risks and RTM entries before approval. |
| CON-010 | Evidence | Claims must be supported by controlled project evidence rather than screenshots or AI output alone. | The team must retain progressively created requirements, RTM updates, commits, reviews, tests and acceptance evidence and be able to explain their relationships. |

## 3.1 Constraint interactions and trade-offs

Responsive web application instead of native mobile applications. This decision reduces the number of codebases, deployment processes and test environments required from a three-person team. The trade-off is that device-native and offline capabilities are unavailable. Because no minimum capability depends on them, the reduced schedule, cost and quality risk outweighs the lost functionality.

In-system feedback instead of email, SMS or WhatsApp integration. A request timeline satisfies the minimum feedback need without external service cost, credential management and personal-data exposure. The trade-off is that Requesters must open CivicConnect to see an update. External notifications can be reconsidered through change control when stakeholder evidence and platform cost are known.

Least privilege instead of unrestricted Management access. Management receives operational metadata and summaries but not sensitive descriptions or internal comments by default. This slightly reduces drill-down convenience but lowers privacy exposure. A Management user who genuinely performs Staff work must receive a separately justified Staff role rather than broad access by default.

Measurable quality within a low-cost environment. The 99 percent availability target and daily backup requirement may constrain the later hosting decision. If a free tier cannot support these outcomes, the team must either justify a low-cost alternative or formally revise the target after analysing stakeholder, cost and operational consequences.

# 4 Initial Requirements Traceability Matrix

The RTM records the traceability that currently exists at M1 and reserves-controlled fields for later evidence. Future design, implementation, test and release identifiers are intentionally marked Planned rather than fabricated.

| Requirement | Stakeholder or source | Acceptance ID | Current M1 evidence | Planned downstream evidence | Status |
| --- | --- | --- | --- | --- | --- |
| FR-001 | STK-01 to STK-05 | AC-FR-001 | Member 1 stakeholder register and scope baseline; AC-FR-001 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-002 | STK-01 | AC-FR-002 | Member 1 stakeholder register and scope baseline; AC-FR-002 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-003 | STK-01, STK-03, STK-04 | AC-FR-003 | Member 1 stakeholder register and scope baseline; AC-FR-003 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-004 | STK-01, STK-05 | AC-FR-004 | Member 1 stakeholder register and scope baseline; AC-FR-004 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-005 | STK-01 | AC-FR-005 | Member 1 stakeholder register and scope baseline; AC-FR-005 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-006 | STK-01 | AC-FR-006 | Member 1 stakeholder register and scope baseline; AC-FR-006 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-007 | STK-02, STK-05 | AC-FR-007 | Member 1 stakeholder register and scope baseline; AC-FR-007 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-008 | STK-02 | AC-FR-008 | Member 1 stakeholder register and scope baseline; AC-FR-008 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-009 | STK-02, STK-05 | AC-FR-009 | Member 1 stakeholder register and scope baseline; AC-FR-009 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-010 | STK-02, STK-03 | AC-FR-010 | Member 1 stakeholder register and scope baseline; AC-FR-010 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-011 | STK-02, STK-03 | AC-FR-011 | Member 1 stakeholder register and scope baseline; AC-FR-011 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-012 | STK-01, STK-02, Conflict 1 | AC-FR-012 | Member 1 stakeholder register and scope baseline; AC-FR-012 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-013 | STK-02 | AC-FR-013 | Member 1 stakeholder register and scope baseline; AC-FR-013 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-014 | STK-02 | AC-FR-014 | Member 1 stakeholder register and scope baseline; AC-FR-014 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-015 | STK-03, STK-05, Conflict 2 | AC-FR-015 | Member 1 stakeholder register and scope baseline; AC-FR-015 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-016 | STK-03 | AC-FR-016 | Member 1 stakeholder register and scope baseline; AC-FR-016 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-017 | STK-03, STK-05 | AC-FR-017 | Member 1 stakeholder register and scope baseline; AC-FR-017 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-018 | STK-04, STK-05 | AC-FR-018 | Member 1 stakeholder register and scope baseline; AC-FR-018 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| NFR-001 | STK-05; Master Brief security standard | AC-NFR-001 | Master Brief quality/security/constraint standard; AC-NFR-001 | M2 quality driver/design; M3 test or control evidence; M4 operational evidence | Draft |
| NFR-002 | STK-05; Conflict 2 | AC-NFR-002 | Master Brief quality/security/constraint standard; AC-NFR-002 | M2 quality driver/design; M3 test or control evidence; M4 operational evidence | Draft |
| NFR-003 | STK-01 to STK-03 | AC-NFR-003 | Master Brief quality/security/constraint standard; AC-NFR-003 | M2 quality driver/design; M3 test or control evidence; M4 operational evidence | Draft |
| NFR-004 | STK-01, STK-02 | AC-NFR-004 | Master Brief quality/security/constraint standard; AC-NFR-004 | M2 quality driver/design; M3 test or control evidence; M4 operational evidence | Draft |
| NFR-005 | STK-01; quality constraint | AC-NFR-005 | Master Brief quality/security/constraint standard; AC-NFR-005 | M2 quality driver/design; M3 test or control evidence; M4 operational evidence | Draft |
| NFR-006 | Scope baseline; STK-01, STK-02 | AC-NFR-006 | Master Brief quality/security/constraint standard; AC-NFR-006 | M2 quality driver/design; M3 test or control evidence; M4 operational evidence | Draft |
| NFR-007 | STK-02, STK-03 | AC-NFR-007 | Master Brief quality/security/constraint standard; AC-NFR-007 | M2 quality driver/design; M3 test or control evidence; M4 operational evidence | Draft |
| NFR-008 | STK-03, STK-05 | AC-NFR-008 | Master Brief quality/security/constraint standard; AC-NFR-008 | M2 quality driver/design; M3 test or control evidence; M4 operational evidence | Draft |
| NFR-009 | STK-06; Master Brief quality standard | AC-NFR-009 | Master Brief quality/security/constraint standard; AC-NFR-009 | M2 quality driver/design; M3 test or control evidence; M4 operational evidence | Draft |
| NFR-010 | STK-01 to STK-03; cost constraint | AC-NFR-010 | Master Brief quality/security/constraint standard; AC-NFR-010 | M2 quality driver/design; M3 test or control evidence; M4 operational evidence | Draft |
| NFR-011 | STK-03, STK-05 | AC-NFR-011 | Master Brief quality/security/constraint standard; AC-NFR-011 | M2 quality driver/design; M3 test or control evidence; M4 operational evidence | Draft |
| NFR-012 | STK-07; Master Brief governance standard | AC-NFR-012 | Master Brief quality/security/constraint standard; AC-NFR-012 | M2 quality driver/design; M3 test or control evidence; M4 operational evidence | Draft |

## 4.1 End-to-end trace example

| Trace step | Traceable item | Evidence state |
| --- | --- | --- |
| 1 Stakeholder need | STK-01 needs visibility of whether a request was received and what its current state is. | stakeholder register and business-value analysis |
| 2 Scope commitment | Requesters can view the status and history of their own requests. | in-scope baseline |
| 3 Requirement | FR-004: A Requester can view the current status of each request they submitted. | Requirements catalogue |
| 4 Acceptance | AC-FR-004: The Requester can view every own request and cannot retrieve another Requester's request. | Approved acceptance criterion after team review |
| 5 Design | Requester request-list/detail design with an ownership access rule. | Planned for M2; design identifier to be inserted |
| 6 Work evidence | Implementation issue, feature branch and Pull Request linked to FR-004. | Planned for M3; issue and PR identifiers to be inserted |
| 7 Verification | Positive own-request status test and negative cross-request access test linked to FR-004 and NFR-001. | Planned for M3; test identifiers and results to be inserted |
| 8 Acceptance | Stakeholder demonstration confirms status visibility while preserving access boundaries. | Planned for M4; acceptance and release evidence to be inserted |

Current traceability ends legitimately at the approved acceptance criterion because architecture, implementation and tests do not yet exist in M1. The RTM will be updated with genuine identifiers and evidence as each later lifecycle activity occurs.

## 4.2 RTM maintenance rules

Requirement identifiers remain stable after baseline approval and are not reused.

A changed requirement must retain its history and link to an approved change request.

The RTM must be updated when a design, ADR, issue, Pull Request, test, defect, acceptance record or release item is created.

A requirement may be marked Verified only when its acceptance evidence exists and passes; document completion alone is not verification.

Removed or deferred requirements remain visible with their decision and rationale rather than being deleted silently.

# 5 Baseline Readiness Review

| Readiness check | State | Evidence or required action |
| --- | --- | --- |
| Stable identifiers | Ready | FR-001 to FR-018, NFR-001 to NFR-012 and CON-001 to CON-010 are unique. |
| Stakeholder and source linkage | Ready | Every requirement identifies a stakeholder, conflict or Master Brief standard. |
| Acceptance criteria | Ready for review | Every requirement has a measurable criterion; targets must be accepted by the team before sign-off. |
| Priority | Ready | Must and Should priorities are recorded; FR-018 and selected operational NFRs are consciously lower priority. |
| Scope alignment | Ready | Requirements exclude the functionality listed as out of scope or deferred by Member 1. |
| Traceability | Ready for M1 | Current evidence is linked and future evidence fields are reserved without inventing artefacts. |
| Team approval | Pending | Both other team members must review the requirements and RTM through the controlled repository workflow. |
| Baseline sign-off | Pending | Sign-off occurs only after scope, requirements, RTM, constraints, risk and governance checks are complete. |

# Appendix A AI Usage Register Entry

| Date | Student | Tool | Engineering task | AI contribution | Verification | Decision | Issues found |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 7 September 2026 | Mkhanyisi Mqadi | OpenAI Codex | Requirements, constraints and RTM drafting | Proposed requirement wording, acceptance measures, requirement-level decisions, constraint analysis and RTM structure | Compared against the Master Project Brief, Milestone 1 brief and Member 1 stakeholder/scope analysis; team must review all targets before baseline | Use after human review and controlled peer approval | AI initially required project-specific source material; architecture and technology choices were deliberately not invented |

# Controlled Source Documents

SEN381 CivicConnect Master Project Brief, version 1.1, academic year 2026.

SEN381 CivicConnect Project Milestone 1: Engineering Foundation and Requirements Baseline, academic year 2026.

CivicConnect Project Milestone 1 Member 1 contribution: Problem and Business Need, Stakeholder Analysis and Scope Baseline.