Community Service Request Management Platform

CivicConnect

08 September 2026

By

Matamela Davhana 600757

Mkhanyisi Mqadi 603000

Jininy Nkomo 575936

Table of Contents

Problem & Business Need	3

Current situation	3

Business need	3

Business value CivicConnect must deliver	3

Stakeholder Analysis	4

Stakeholder register	4

Influence/interest summary	4

Meaningful conflicts and competing expectations	5

Conflict 1 — Requester transparency vs. staff workload/privacy	5

Conflict 2 Management’s oversight needs vs. least-privilege access	5

Lower-stakes tension  intake speed vs. reporting consistency	5

Example requirements derived from stakeholder needs	5

Scope Baseline	6

In scope (M1 baseline)	6

Out of scope (deliberately excluded from this project’s baseline)	6

Deferred / future scope	6

Defence of a deliberate exclusion: native mobile applications	7

Requirements Basis and Decisions	7

Stakeholder sources	8

Resolved requirements decisions	8

Requirements and Acceptance Criteria	9

Functional requirements	9

Controlled status and reporting model	12

Non-functional requirements	13

Constraints and Engineering Implications	15

Constraint interactions and trade-offs	17

Initial Requirements Traceability Matrix	17

End-to-end trace example	20

RTM maintenance rules	21

Baseline Readiness Review	22

Risks	23

Highest Priority Risk	23

Forward Engineering Considerations	24

Engineering Decision Log (ADR)	24

GitHub Governance and Configuration management	25

Appendix A AI Usage Register Entry	26

Controlled Source Documents	26

# Problem and Business Need

## Current situation

The organisation currently manages service requests facility faults, damaged equipment, security concerns, IT support, maintenance issues, lost property and other operational requests through a fragmented, uncontrolled mix of channels: email, phone calls, WhatsApp messages, spreadsheets and paper records. There is no single authoritative record of a request's lifecycle from submission to closure.

This fragmentation produces specific, engineering-relevant problems rather than a vague ‘communication issue’:

| Symptom | Root cause | Who is affected |
| --- | --- | --- |
| Requests duplicated, lost, or incorrectly assigned | No shared intake point or unique record per request | Requesters, Staff |
| Requesters cannot see request status (received / assigned / delayed / resolved / closed) | No status-tracking mechanism visible to the requester | Requesters |
| Staff struggle to prioritise, identify ownership, or coordinate work | No controlled assignment/ownership model | Staff |
| Weak accountability for status changes and actions taken | No audit trail of who changed what and when | Staff, Management |
| Management cannot reliably see outstanding, overdue or resolved work | No consolidated reporting source | Management |
| Reporting is manual, inconsistent and hard to audit | Data lives in disconnected spreadsheets and message threads | Management |
| Sensitive request information handled inconsistently | Informal channels have no controlled access model | All stakeholders; data-protection exposure |

## Business need

The organisation needs a controlled digital platform that provides a reliable, traceable and usable way to submit, manage, monitor and report on service requests, while improving visibility and accountability without introducing an unsustainable technical, operational or financial burden recognising that CivicConnect is being delivered by a three-student team within an academic schedule.

## Business value CivicConnect must deliver

- For requesters: confidence that a request has been received, and a way to track it replacing ‘did anyone see my message?’ uncertainty.

- For staff: a single, prioritizable, ownable queue of work, instead of requests scattered across inboxes and chat threads.

- For management: a reliable, auditable source of truth for service performance (open/overdue/resolved), instead of manually reconciled spreadsheets.

- For the organisation as a whole: a controlled record that reduces duplicated effort, lost requests and inconsistent handling of potentially sensitive information.

This framing identifies the mechanism of the problem no single controlled record and no shared status/ownership model rather than only restating the scenario’s symptoms. This mechanism is what drives the functional and non-functional requirements baselined in Section 2 of Member 2’s contribution.

# Stakeholder Analysis

## Stakeholder register

| ID | Stakeholder | Key needs | Influence | Interest |
| --- | --- | --- | --- | --- |
| STK-01 | Requester (community/staff member raising a request) | Easy submission; visibility of status; confidence the request was received and actioned | Low–Medium | High |
| STK-02 | Front-line Staff (maintenance, IT support, facilities, security) | Clear, prioritizable queue; unambiguous ownership; ability to record actions/resolution | Medium | High |
| STK-03 | Management / Oversight | Reliable reporting on open/overdue/resolved work; accountability trail | High | High |
| STK-04 | System Administrator (team-nominated role) | Controlled, low-maintenance configuration of categories, roles and users | Medium | Medium |
| STK-05 | Data Protection / Compliance interest (implicit no named individual) | Consistent, access-controlled handling of request data; nothing sensitive left in uncontrolled channels | Low (no direct voice) | High (binding constraint) |
| STK-06 | Project Sponsor / Client-proxy (per Master Brief) | Evidence the team engineered not just coded a controlled solution | High | High |
| STK-07 | Development Team (3 registered students) | Realistic, learnable scope given team capability, cost and schedule constraints | High | High |

## Influence/interest summary

- High influence, high interest (manage closely): Management/Oversight, Project Sponsor, Development Team.

- Medium influence, high interest (design around their workflow): Front-line Staff.

- Low influence, high interest (design for their experience, but they don’t set priorities): Requesters.

- Constraint-holder, not a voice in the room: Data Protection/Compliance, never asks for a feature directly, but every design decision must satisfy it.

## Meaningful conflicts and competing expectations

Two genuine tensions were identified during analysis, rather than a list of superficial disagreements:

### Conflict 1 — Requester transparency vs. staff workload/privacy

Requesters want maximum visibility (e.g. who is assigned, internal notes, exact timelines). Staff need room to record honest internal comments (e.g. ‘waiting on part’, ‘requester unreachable’) without every note being requester-facing, and without becoming accountable for timelines outside their control. Resolution direction: separate requester-facing status updates from internal staff notes this becomes a source requirement for the functional requirements (distinct ‘public update’ vs ‘internal comment’ fields).

### Conflict 2 Management’s oversight needs vs. least-privilege access

Management wants oversight across all requests and categories, but broad access to request content increases exposure of potentially sensitive information (e.g. security concerns, personal complaints) beyond who strictly needs it. Resolution direction: role-based access, with management seeing aggregated/status-level oversight data by default and drill-down into full request detail treated as a deliberate access decision — this becomes a source requirement and design consideration.

### Lower-stakes tension  intake speed vs. reporting consistency

Staff want minimal categorisation friction for fast intake, while management wants consistent categorisation for reliable reporting. Resolved by using a controlled but small category set rather than free text, balancing speed against reportability.

## Example requirements derived from stakeholder needs

- Derived from STK-01 needing status visibility: a requester can view the current status and history of their own submitted requests.

- Derived from Conflict 1: requester-visible updates are distinguished from internal-only staff comments.

- Derived from STK-03 needing reliable oversight: management can view requests by status/category without needing full detail access by default.

- Derived from STK-05 (data protection): access to request detail is restricted by role.

# Scope Baseline

## In scope (M1 baseline)

Aligned to the Master Brief’s minimum business capabilities:

- Requester: Submit a request with category and description; view status and history of own requests; receive feedback on accepted/rejected/updated/completed requests.

- Staff: View relevant requests; search/filter/sort; view full detail; assign/accept ownership; update status through controlled transitions; record comments/resolution notes; resolve/close where authorised.

- Management: View service activity and open/overdue/resolved/closed requests; filter by category/status for accountability and performance analysis.

- A controlled category mechanism (a small, fixed set not free text) to support consistent reporting.

- Role-based access separating Requester, Staff and Management views, consistent with the least-privilege direction identified in Section 2.3.

## Out of scope (deliberately excluded from this project’s baseline)

- Native mobile applications (iOS/Android) a responsive web interface is the baseline instead.

- Integration with external/municipal systems (e.g. finance, asset management, or third-party ticketing platforms).

- Payment processing of any kind.

- Real-time chat/messaging between requesters and staff.

- Multi-language localisation.

- Automated fault detection via IoT/sensors.

- SLA-based automatic escalation or AI-driven request routing.

## Deferred / future scope

- A native or installable mobile experience, if the responsive web app proves the core workflow.

- Advanced analytics/dashboards beyond the M1 minimum oversight views.

- Automated SLA escalation rules, once enough historical request data exists to calibrate them.

- Broader integration with organisation-wide systems, if a real deployment were pursued beyond the academic context.

## Defence of a deliberate exclusion: native mobile applications

Decision: CivicConnect’s baseline explicitly excludes native mobile apps in favour of a single responsive web application serving all three stakeholder groups (Requester, Staff, Management).

Rationale:

- Schedule/cost constraint: A three-student team delivering across four milestones in one academic term does not have the schedule or resource budget to build and maintain separate native codebases (or a cross-platform framework) alongside the core service-request logic, without materially increasing risk to the more heavily weighted M2–M4 milestones.

- Team capability constraint: Native mobile development introduces a distinct technology stack, tooling and learning curve on top of whatever web/backend stack the team selects in M2 a realistic learning-curve risk the Master Brief explicitly requires teams to consider before committing.

- Requirement fit: The minimum business capabilities (submit, track, assign, update status, report) do not require native-only capabilities such as offline-first access, push-to-hardware integration or device sensors; a responsive web app satisfies the same requester/staff/management needs identified in Section 2.

- Risk of the alternative: Attempting native apps risks a larger, unfinished solution which the Master Brief explicitly warns demonstrates weaker Software Engineering than a smaller, controlled, high-quality solution.

What would change this decision: if a future stakeholder need required offline field access (e.g. staff working without connectivity) or device-native capabilities, this would need to re-enter scope through the formal change-management process, with impact analysis covering schedule, cost, technology and testing not as an informal scope addition.

# Requirements Basis and Decisions

The requirements are derived from the CivicConnect Master Project Brief, the Milestone 1 brief, stakeholder and scope analysis. MoSCoW prioritisation is used. Must Have requirements form the minimum controlled baseline; Should Have requirements add justified value but may be deferred through formal change control if schedule or resource evidence requires it.

## Stakeholder sources

| ID | Stakeholder | Primary requirement needs |
| --- | --- | --- |
| STK-01 | Requester | Simple submission, confirmation, status visibility and request history |
| STK-02 | Front-line Staff | Prioritizable work queue, ownership, controlled updates and resolution records |
| STK-03 | Management and Oversight | Reliable operational summaries, overdue visibility and accountability |
| STK-04 | System Administrator | Controlled maintenance of categories, users and role assignments |
| STK-05 | Data Protection and Compliance | Least-privilege access and controlled handling of request data |
| STK-06 | Project Sponsor or Client Proxy | A controlled, defensible engineering baseline |
| STK-07 | Development Team | A realistic solution within scope, schedule, cost and capability constraints |

## Resolved requirements decisions

| Decision | Area | Selected requirement-level decision |
| --- | --- | --- |
| RD-01 | Delivery form | A responsive web application will serve Requester, Staff, Management and Administrator roles. Native applications remain out of scope. |
| RD-02 | Access model | Authenticated role-based access will enforce least privilege. Management receives operational metadata and summaries by default, not sensitive descriptions or internal staff comments. |
| RD-03 | Request categories | The initial controlled categories are Facility Fault, Damaged Equipment, Security Concern, IT Support, Maintenance, Lost Property and Other. Other requires a descriptive explanation. |
| RD-04 | Submission data | Category and description are mandatory. The system supplies requester identity, submission time and a unique reference number. Attachments are not required in the M1 baseline. |
| RD-05 | Status model | The controlled statuses are Submitted, Accepted, Assigned, In Progress, On Hold, Resolved, Closed and Rejected. Overdue is a derived flag, not a status. |
| RD-06 | Overdue rule | When staff accept or assign a request, a target resolution date is required. A request becomes overdue after that date unless it is Resolved, Closed or Rejected. Automatic escalation is excluded. |
| RD-07 | Requester feedback | Feedback will be provided through an in-system request timeline. Email, SMS, WhatsApp and push notifications are deferred because they add integration, cost and privacy obligations. |
| RD-08 | Comment visibility | Staff must deliberately classify an entry as requester-visible or internal. Internal comments are never displayed to Requesters or in Management summary views. |
| RD-09 | Administration | A minimal Administrator function for categories and role assignments is a Should Have requirement. If deferred, the same data must be maintained through controlled configuration with an audit record. |
| RD-10 | Technology | Authentication mechanism, architecture, database, frameworks and hosting remain deliberately deferred to Milestone 2, where alternatives must be evaluated against these requirements and constraints. |

# Requirements and Acceptance Criteria

Each requirement has a stable identifier, stakeholder or project source, priority and measurable acceptance criterion. Acceptance criteria describe observable evidence and do not prescribe implementation technology.

## Functional requirements

| ID | Requirement | Source | Priority | Acceptance criterion |
| --- | --- | --- | --- | --- |
| FR-001 | The system will authenticate users and restrict functions and information according to the user's authorised role. | STK-01 to STK-05 | Must | AC-FR-001: All valid role-permission test cases grant only the approved functions; all defined unauthorized access cases are denied. |
| FR-002 | The system will allow a Requester to submit a service request with a category and description. | STK-01 | Must | AC-FR-002: Valid input creates one request with a unique reference, requester identity and submission time. Missing category or description prevents submission and displays a clear validation message. |
| FR-003 | The system will require a Requester to select a category from the controlled category list. | STK-01, STK-03, STK-04 | Must | AC-FR-003: Only active categories can be selected; free-text categories are rejected; selecting Other requires a non-empty explanation. |
| FR-004 | The system will allow a Requester to view the status of each request they submitted. | STK-01, STK-05 | Must | AC-FR-004: A Requester can view the status of every request linked to their account and cannot retrieve another Requester's request by navigation, search or direct identifier. |
| FR-005 | The system will allow a Requester to view the history of their previously submitted requests. | STK-01 | Must | AC-FR-005: The history lists the reference, category, submission date and status of every request linked to the Requester. |
| FR-006 | The system will show Requester-visible feedback when a request is accepted, rejected, updated, resolved or closed. | STK-01 | Must | AC-FR-006: Each listed event creates a timeline entry containing the request reference, event, date/time and requester-visible explanation where required. |
| FR-007 | The system will allow authorised Staff to view service requests relevant to their responsibilities. | STK-02, STK-05 | Must | AC-FR-007: Staff can view permitted requests and cannot retrieve requests outside the permissions assigned to their role. |
| FR-008 | The system will allow authorized Staff to search, filter and sort service requests. | STK-02 | Must | AC-FR-008: Staff can search by reference or keyword, filter by category, status and overdue flag, and sort by submission or target resolution date; returned records match all selected criteria. |
| FR-009 | The system will allow authorized Staff to view the complete recorded details of an accessible service request. | STK-02, STK-05 | Must | AC-FR-009: The permitted detail view shows the reference, category, description, status, target date, assignee and activity history; unauthorized access is denied. |
| FR-010 | The system will allow authorized Staff to accept or assign responsibility for a request and record a target resolution date. | STK-02, STK-03 | Must | AC-FR-010: Acceptance or assignment stores an eligible responsible Staff member, target resolution date, acting user and date/time; assignment without a target date is rejected. |
| FR-011 | The system will allow authorized Staff to change request status only through approved transitions. | STK-02, STK-03 | Must | AC-FR-011: Every permitted transition succeeds and is recorded; every prohibited or unauthorized transition is rejected without altering the request. |
| FR-012 | The system will distinguish Requester-visible updates from internal Staff comments. | STK-01, STK-02, Conflict 1 | Must | AC-FR-012: Staff must select Public Update or Internal Comment before saving. Requesters see only Public Updates; Internal Comments remain available only to authorized Staff. |
| FR-013 | The system will allow authorized Staff to record actions, comments and resolution information against a request. | STK-02 | Must | AC-FR-013: A valid entry is stored against the correct request with its type, author and date/time and appears in chronological order. |
| FR-014 | The system will allow authorized Staff to resolve, close, reject or reopen a request through the controlled status model. | STK-02 | Must | AC-FR-014: Resolution requires resolution information; rejection requires a requester-visible reason; closure is permitted only after resolution; reopening returns a Resolved request to In Progress and records a reason. |
| FR-015 | The system will provide Management with operational information about open, overdue, resolved and closed requests. | STK-03, STK-05, Conflict 2 | Must | AC-FR-015: Dashboard totals equal the underlying records. The default list shows reference, category, status, assignee and key dates but excludes requester identity, description and internal comments. |
| FR-016 | The system will allow authorized Management users to filter operational information by category, status, overdue flag and reporting period. | STK-03 | Must | AC-FR-016: Applying one or more filters returns only matching records and produces totals equal to the filtered data set. |
| FR-017 | The system will maintain a traceable history of significant actions throughout each request's lifecycle. | STK-03, STK-05 | Must | AC-FR-017: Submission, assignment, target-date change, status change, comment, resolution, closure and rejection records contain the request reference, action, actor and date/time and are displayed in chronological order to authorized users. |
| FR-018 | The system will allow an authorized Administrator to maintain categories and user-role assignments. | STK-04, STK-05 | Should | AC-FR-018: An Administrator can add, rename or deactivate a category and assign or remove approved roles. Non-administrators cannot perform these actions, and every change is recorded. |

## Controlled status and reporting model

| Status | Meaning | Permitted next status |
| --- | --- | --- |
| Submitted | Request successfully recorded; awaiting Staff review | Accepted or rejected |
| Accepted | Request confirmed as valid and a target resolution date recorded | Assigned or rejected |
| Assigned | Responsibility assigned to eligible Staff | In Progress |
| In Progress | Work is actively being performed | On Hold or Resolved |
| On Hold | Work is temporarily paused; a reason is required | In Progress or Resolved |
| Resolved | Staff recorded the completed work or outcome | Closed or In Progress when reopened |
| Closed | Final lifecycle state after resolution | None |
| Rejected | Request will not be actioned; requester-visible reason required | None |

Reporting interpretation: Open includes Submitted, Accepted, Assigned, In Progress and On Hold. A request is Overdue when its target resolution date has passed and its status is not Resolved, Closed or Rejected. Overdue identification does not trigger automatic escalation in the M1 scope.

## Non-functional requirements

| ID | Attribute | Requirement | Source | Priority | Acceptance criterion |
| --- | --- | --- | --- | --- | --- |
| NFR-001 | Authorization | The system will enforce least-privilege access for every protected function and request data object. | STK-05; Master Brief security standard | Must | AC-NFR-001: One hundred percent of the approved unauthorized role, direct-identifier and protected-function test cases are denied. |
| NFR-002 | Privacy | Sensitive request content will not appear in Management summaries, Requester views belonging to another user, application logs or client-visible error messages. | STK-05; Conflict 2 | Must | AC-NFR-002: Security review and tests find no requester identity, request description or internal comment in prohibited views, logs or error responses. |
| NFR-003 | Performance | Common request operations will remain responsive under the agreed academic project workload. | STK-01 to STK-03 | Must | AC-NFR-003: With 10,000 stored requests and 50 concurrent simulated users, at least 95 percent of submit, open, update, search and filter operations complete within 2 seconds; management summaries complete within 5 seconds. |
| NFR-004 | Usability | Core Requester and Staff tasks will be understandable without training beyond brief on-screen guidance. | STK-01, STK-02 | Must | AC-NFR-004: At least 4 of 5 representative users complete request submission, status lookup and Staff status update without assistance, with each task completed within 3 minutes and no critical error. |
| NFR-005 | Accessibility | Core user journeys will conform to applicable WCAG 2.2 Level AA criteria. | STK-01; quality constraint | Must | AC-NFR-005: Submission, request history, Staff queue and Management summary pass the team's WCAG 2.2 AA checklist, keyboard-only review and label/contrast checks, with no unresolved critical or high-severity accessibility defect. |
| NFR-006 | Responsive compatibility | The web interface will remain usable on common mobile, tablet and desktop viewport sizes. | Scope baseline; STK-01, STK-02 | Must | AC-NFR-006: Core journeys pass at 360-, 768-and 1280-pixel widths in the latest two major versions of Chrome, Edge and Firefox, with no clipped controls or horizontal page scrolling at 360 pixels. |
| NFR-007 | Data integrity | Request references and lifecycle updates will remain consistent and complete. | STK-02, STK-03 | Must | AC-NFR-007: Duplicate request-reference tests produce zero duplicates, and failed assignment or status transactions leave neither partial data nor unmatched history entries. |
| NFR-008 | Auditability | All significant request and administration actions will be attributable and chronologically traceable. | STK-03, STK-05 | Must | AC-NFR-008: Every audited event contains the actor, action, affected record and date/time; comparison with test actions shows 100 percent event capture. |
| NFR-009 | Testability | Every Must Have requirement will have traceable verification evidence before release. | STK-06; Master Brief quality standard | Must | AC-NFR-009: The RTM links every Must Have FR and NFR to at least one approved test, and all release-critical tests pass before release approval. |
| NFR-010 | Availability | The service deployed should meet a defined availability target appropriate to a low-cost community platform. | STK-01 to STK-03; cost constraint | Should | AC-NFR-010: Monitoring demonstrates at least 99 percent monthly availability, excluding approved maintenance, once production operation begins. |
| NFR-011 | Backup and recovery | Production request data should be recoverable after data loss or service failure. | STK-03, STK-05 | Should | AC-NFR-011: Automated backups occur at least daily, providing a recovery point objective of 24 hours or less; a documented restoration test meets a recovery time objective of 4 hours or less. |
| NFR-012 | Maintainability | Controlled changes will remain reviewable and must not introduce unresolved critical maintainability findings. | STK-07; Master Brief governance standard | Should | AC-NFR-012: Every substantive change enters main through an approved Pull Request with two independent approvals, passes automated checks and contains no unresolved critical static-analysis maintainability finding. |

# Constraints and Engineering Implications

| ID | Constraint | Controlled statement | Engineering implication |
| --- | --- | --- | --- |
| CON-001 | Team and resources | Exactly three students must deliver and defend the project. | Scope and work must fit actual team capacity. Requirements are prioritized, and optional features may not displace Must Have capabilities. |
| CON-002 | Schedule | The project progresses through four formal milestones in the SEN381 delivery period. | Requirements must be baselined in M1 and changed only through impact analysis. Work must be planned so later quality, and security activities are not silently reduced. |
| CON-003 | Cost | Free or low-cost services are preferred, but limits and likely real operational costs must be documented. | Email/SMS integrations and unnecessary paid services are deferred. M2 technology and deployment choices must include free-tier limits and growth costs. |
| CON-004 | Scope | The baseline is a responsive web platform supporting the minimum Requester, Staff and Management capabilities. | Native apps, payments, real-time chat, localization, external integrations, IoT detection, advanced analytics, AI routing and automatic SLA escalation are excluded or deferred. |
| CON-005 | Quality | Quality attributes must be measurable and later supported by evidence. | The NFRs define explicit performance, usability, accessibility, integrity, auditability and testability targets that must drive design and verification. |
| CON-006 | Security | Security is a lifecycle-wide responsibility and sensitive request information must be controlled. | Authentication, least privilege, separated comment visibility, audit history, secure configuration and security tests are mandatory requirements rather than final-stage additions. |
| CON-007 | Repository governance | Substantive changes may not be developed directly on protected main and require two approvals from team members other than the author. | Requirement changes and later implementation evidence must use issues, branches, Pull Requests, meaningful reviews and controlled merges. |
| CON-008 | Technology | No architecture, stack, database or platform is prescribed in M1. | M2 must compare viable options against the baselined requirements, team capability, environment compatibility, security, cost, testing, deployment and maintainability. |
| CON-009 | Change control | Baselined scope and requirements may not be silently overwritten. | A change request must identify affected requirements, acceptance criteria, design, data, security, tests, schedule, cost, risks and RTM entries before approval. |
| CON-010 | Evidence | Claims must be supported by controlled project evidence rather than screenshots or AI output alone. | The team must retain progressively created requirements, RTM updates, commits, reviews, tests and acceptance evidence and be able to explain their relationships. |

## Constraint interactions and trade-offs

Responsive web application instead of native mobile applications. This decision reduces the number of codebases, deployment processes and test environments required from a three-person team. The trade-off is that device-native and offline capabilities are unavailable. Because no minimum capability depends on them, the reduced schedule, cost and quality risk outweighs the lost functionality.

In-system feedback instead of email, SMS or WhatsApp integration. A request timeline satisfies the minimum feedback need without external service cost, credential management and personal-data exposure. The trade-off is that Requesters must open CivicConnect to see an update. External notifications can be reconsidered through change control when stakeholder evidence and platform cost are known.

Least privilege instead of unrestricted Management access. Management receives operational metadata and summaries but not sensitive descriptions or internal comments by default. This slightly reduces drill-down convenience but lowers privacy exposure. A Management user who genuinely performs Staff work must receive a separately justified Staff role rather than broad access by default.

Measurable quality within a low-cost environment. The 99 percent availability target and daily backup requirement may constrain the later hosting decision. If a free tier cannot support these outcomes, the team must either justify a low-cost alternative or formally revise the target after analysing stakeholder, cost and operational consequences.

# Initial Requirements Traceability Matrix

The RTM records the traceability that currently exists at M1 and reserves-controlled fields for later evidence. Future design, implementation, test and release identifiers are intentionally marked Planned rather than fabricated.

| Requirement | Stakeholder or source | Acceptance ID | Current M1 evidence | Planned downstream evidence | Status |
| --- | --- | --- | --- | --- | --- |
| FR-001 | STK-01 to STK-05 | AC-FR-001 | Member 1 stakeholder register and scope baseline; AC-FR-001 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-002 | STK-01 | AC-FR-002 | Member 1 stakeholder register and scope baseline; AC-FR-002 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-003 | STK-01, STK-03, STK-04 | AC-FR-003 | Member 1 stakeholder register and scope baseline; AC-FR-003 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-004 | STK-01, STK-05 | AC-FR-004 | Member 1 stakeholder register and scope baseline; AC-FR-004 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-005 | STK-01 | AC-FR-005 | Member 1 stakeholder register and scope baseline; AC-FR-005 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-006 | STK-01 | AC-FR-006 | Member 1 stakeholder register and scope baseline; AC-FR-006 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-007 | STK-02, STK-05 | AC-FR-007 | Member 1 stakeholder register and scope baseline; AC-FR-007 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-008 | STK-02 | AC-FR-008 | Member 1 stakeholder register and scope baseline; AC-FR-008 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-009 | STK-02, STK-05 | AC-FR-009 | Member 1 stakeholder register and scope baseline; AC-FR-009 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-010 | STK-02, STK-03 | AC-FR-010 | Member 1 stakeholder register and scope baseline; AC-FR-010 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-011 | STK-02, STK-03 | AC-FR-011 | Member 1 stakeholder register and scope baseline; AC-FR-011 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-012 | STK-01, STK-02, Conflict 1 | AC-FR-012 | Member 1 stakeholder register and scope baseline; AC-FR-012 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-013 | STK-02 | AC-FR-013 | Member 1 stakeholder register and scope baseline; AC-FR-013 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-014 | STK-02 | AC-FR-014 | Member 1 stakeholder register and scope baseline; AC-FR-014 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-015 | STK-03, STK-05, Conflict 2 | AC-FR-015 | Member 1 stakeholder register and scope baseline; AC-FR-015 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-016 | STK-03 | AC-FR-016 | Member 1 stakeholder register and scope baseline; AC-FR-016 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-017 | STK-03, STK-05 | AC-FR-017 | Member 1 stakeholder register and scope baseline; AC-FR-017 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| FR-018 | STK-04, STK-05 | AC-FR-018 | Member 1 stakeholder register and scope baseline; AC-FR-018 | M2 design/ADR; M3 issue, PR and test; M4 acceptance/release evidence | Draft |
| NFR-001 | STK-05; Master Brief security standard | AC-NFR-001 | Master Brief quality/security/constraint standard; AC-NFR-001 | M2 quality driver/design; M3 test or control evidence; M4 operational evidence | Draft |
| NFR-002 | STK-05; Conflict 2 | AC-NFR-002 | Master Brief quality/security/constraint standard; AC-NFR-002 | M2 quality driver/design; M3 test or control evidence; M4 operational evidence | Draft |
| NFR-003 | STK-01 to STK-03 | AC-NFR-003 | Master Brief quality/security/constraint standard; AC-NFR-003 | M2 quality driver/design; M3 test or control evidence; M4 operational evidence | Draft |
| NFR-004 | STK-01, STK-02 | AC-NFR-004 | Master Brief quality/security/constraint standard; AC-NFR-004 | M2 quality driver/design; M3 test or control evidence; M4 operational evidence | Draft |
| NFR-005 | STK-01; quality constraint | AC-NFR-005 | Master Brief quality/security/constraint standard; AC-NFR-005 | M2 quality driver/design; M3 test or control evidence; M4 operational evidence | Draft |
| NFR-006 | Scope baseline; STK-01, STK-02 | AC-NFR-006 | Master Brief quality/security/constraint standard; AC-NFR-006 | M2 quality driver/design; M3 test or control evidence; M4 operational evidence | Draft |
| NFR-007 | STK-02, STK-03 | AC-NFR-007 | Master Brief quality/security/constraint standard; AC-NFR-007 | M2 quality driver/design; M3 test or control evidence; M4 operational evidence | Draft |
| NFR-008 | STK-03, STK-05 | AC-NFR-008 | Master Brief quality/security/constraint standard; AC-NFR-008 | M2 quality driver/design; M3 test or control evidence; M4 operational evidence | Draft |
| NFR-009 | STK-06; Master Brief quality standard | AC-NFR-009 | Master Brief quality/security/constraint standard; AC-NFR-009 | M2 quality driver/design; M3 test or control evidence; M4 operational evidence | Draft |
| NFR-010 | STK-01 to STK-03; cost constraint | AC-NFR-010 | Master Brief quality/security/constraint standard; AC-NFR-010 | M2 quality driver/design; M3 test or control evidence; M4 operational evidence | Draft |
| NFR-011 | STK-03, STK-05 | AC-NFR-011 | Master Brief quality/security/constraint standard; AC-NFR-011 | M2 quality driver/design; M3 test or control evidence; M4 operational evidence | Draft |
| NFR-012 | STK-07; Master Brief governance standard | AC-NFR-012 | Master Brief quality/security/constraint standard; AC-NFR-012 | M2 quality driver/design; M3 test or control evidence; M4 operational evidence | Draft |

## End-to-end trace example

| Trace step | Traceable item | Evidence state |
| --- | --- | --- |
| 1 Stakeholder need | STK-01 needs visibility of whether a request was received and what its current state is. | stakeholder register and business-value analysis |
| 2 Scope commitment | Requesters can view the status and history of their own requests. | in-scope baseline |
| 3 Requirement | FR-004: A Requester can view the current status of each request they submitted. | Requirements catalogue |
| 4 Acceptance | AC-FR-004: The Requester can view every own request and cannot retrieve another Requester's request. | Approved acceptance criterion after team review |
| 5 Design | Requester request-list/detail design with an ownership access rule. | Planned for M2; design identifier to be inserted |
| 6 Work evidence | Implementation issue, feature branch and Pull Request linked to FR-004. | Planned for M3; issue and PR identifiers to be inserted |
| 7 Verification | Positive own-request status test and negative cross-request access test linked to FR-004 and NFR-001. | Planned for M3; test identifiers and results to be inserted |
| 8 Acceptance | Stakeholder demonstration confirms status visibility while preserving access boundaries. | Planned for M4; acceptance and release evidence to be inserted |

Current traceability ends legitimately at the approved acceptance criterion because architecture, implementation and tests do not yet exist in M1. The RTM will be updated with genuine identifiers and evidence as each later lifecycle activity occurs.

## RTM maintenance rules

Requirement identifiers remain stable after baseline approval and are not reused.

A changed requirement must retain its history and link to an approved change request.

The RTM must be updated when a design, ADR, issue, Pull Request, test, defect, acceptance record or release item is created.

A requirement may be marked Verified only when its acceptance evidence exists and passes; document completion alone is not verification.

Removed or deferred requirements remain visible with their decision and rationale rather than being deleted silently.

# Baseline Readiness Review

| Readiness check | State | Evidence or required action |
| --- | --- | --- |
| Stable identifiers | Ready | FR-001 to FR-018, NFR-001 to NFR-012 and CON-001 to CON-010 are unique. |
| Stakeholder and source linkage | Ready | Every requirement identifies a stakeholder, conflict or Master Brief standard. |
| Acceptance criteria | Ready for review | Every requirement has a measurable criterion; targets must be accepted by the team before sign-off. |
| Priority | Ready | Must and Should priorities be recorded; FR-018 and selected operational NFRs are consciously lower priority. |
| Scope alignment | Ready | Requirements exclude the functionality listed as out of scope or deferred by Member 1. |
| Traceability | Ready for M1 | Current evidence is linked and future evidence fields are reserved without inventing artefacts. |
| Team approval | Pending | Both other team members must review the requirements and RTM through the controlled repository workflow. |
| Baseline sign-off | Pending | Sign-off occurs only after scope, requirements, RTM, constraints, risk and governance checks are complete. |

# Risks

| ID | Specific Event/Condition and Cause | Probability and Impact | Priority/ Exposure | Realistic Mitigation and Contingency | Owner and Status | Updated at each Milestone | Connected to issues/decisions were realised |
| --- | --- | --- | --- | --- | --- | --- | --- |
| RISK-001 | Technology stack unfamiliarity may delay design and implementation. Architecture and platform deliberately deferred to M2(CON-008). | High probability. High impact | Critical | Conduct proof-of-concepts and research ADRs early. Switch to simpler/known stack if delays exceed milestone schedule. | Matamela Davhana. Open. | M1: identified as critical. | Linked to DEC-001 |
| RISK-002 | Requirements may be incomplete or misunderstood. Stakeholder communication gaps and scope baseline may contain exclusions. | Medium probability. High impact | High. | Scope adjustment via formal change request(CON-009). | Jininy Nkomo. Open. | M1: Initial RTM drafted. | Linked to Issue 12 of requirement clarification. |
| RISK-003 | Sensitive request data mishandled. Using informal channels that have weak access control. | Medium probability. High impact. | High. | Enforce least privilege (FR-001, NFR-001) and repository governance. Restrict scope to non-sensitive data until controls mature. | Mkhanyisi Mqadi. Open. | M1: identified. | Kinked to DEC-002 and issue 15 of privacy concern. |
| RISK-004 | Schedule slippage due to workload. Academic deadlines overlap with milestones(CON-002). | Medium probability. Medium impact. | Medium. | Weekly progress tracking and milestone readiness checks. Request scope reduction/change approval. | Matamela Davhana. Open. | M1: identified. | Linked to change request CR-001. |
| RISK-005 | Poor GitHub governance causes uncontrolled merges. Team members bypass review process(CON-007). | Low probability. High impact. | Medium. | Protect main branch and enforce double approvals. Rollback merge and re-review. | Mkhanyisi Mqadi. Open. | M1: identified. | Linked to DEC-001 and PR 7 |

## Highest Priority Risk

- Risk: RISK-001 – technology stack unfamiliarity may delay design and implementation.

- Critical because the architecture and platform choices are deferred to Milestone 2(CON-008). If the team selects an unsuitable stack, it will affect scalability, security, and maintainability.

- To mitigate, conduct a proof-of-concept, research ADRs early, and allocate learning sessions.

- The contingency is to switch to a simpler, known stack if delays exceed Milestone schedule.

- This risk is high probability and has high impact.

By identifying it now, we are ready to adapt if it does happen. It anchors later lifecycle decisions.

# Forward Engineering Considerations

| Concern | Why It Maters Now | Later Decisions Influenced | Missing Evidence |
| --- | --- | --- | --- |
| Security | Sensitive request info must be controlled(FR-001, NFR-001, CON-006). | Authentication, least privilege, audit history, and secure configuration. | No security tests or dependency review yet. |
| Testability | Every Must Have requirement must be verifiable (NFR-009). | Modular design, CI/CD pipeline, and automated test strategy. | No tests cases or CI pipeline evidence yet. |
| Scalability | Must handle growth in request volume (NFR-003). | Architecture choice, database design, and hosting. | No performance benchmarks or load modelling yet. |
| Deployment | Environment separation required. | Development, test, staging, product setup and rollback strategy. | No deployment pipeline or environment configured yet. |
| Maintainability | Controlled changes must remain reviewable(NFR-012). | Coding standards, documentation, and dept register. | No coding guidelines or dept tracking yet. |
| Evolution | Stakeholder needs will change (CON-004). | Architecture flexibility, API contracts, and data migration. | No stakeholder changes scenarios or evolution analysis yet. |

# Engineering Decision Log (ADR)

| Decision ID | Context | Constraints | Alternatives | Decision | Rationale |
| --- | --- | --- | --- | --- | --- |
| DEC-001 | Repository structure and governance | CON-007 requires controlled repo, PRs, and two approvals. | 1.Single repo with protected main. 2.Multi-repo modular. 3.Informal repo. | Adopt single team repository with protected main branch. | Simpler governance, easier traceability, and aligns with mandatory controls. |
| DEC-002 | Requester feedback mechanism | CON-003, cost, CON-006, security, and FR-006. | 1.In-system timeline. 2.Email/SMS notifications. 3.WhatsApp push. | Provide feedback via in-system timeline only. | Meets minimum stakeholder need without external cost or privacy risk. |
| DEC-003 | Management access model | CON-006, security, NFR-002, and FR-015. | 1.Full access to all request details. 2. Metadata only. 3. Role-based split. | Provide metadata summaries only while the sensitive details are excluded. | Reduces privacy exposure while meeting oversight needs. |

(Continues)

| Decision ID | Trade-offs | Risks | Evidence | Later Consequence | Later Consequence Update |
| --- | --- | --- | --- | --- | --- |
| DEC-001 | Less modular separation with scaling issues if project grows. | Merge conflicts and reduced flexibility. | Maser Brief governance rules and team agreement. | Will require stricter branching discipline in M3 and may need modularisation if scope expands. | M1: decision baselined. |
| DEC-002 | Requesters must log in to see updates. | Reduced convenience for requesters. | FR-006 acceptance criteria and stakeholder analysis. | External notification deferred until cost and privacy evidence available. | M1: decision baselined. |
| DEC-003 | Slightly less convenient for management drill down. | Risk of management dissatisfaction. | FR-015 acceptance criteria and stakeholder conflict resolution. | Management must request Staff role if deeper access needed. | M1: decision baselined. |

Decision: DEC-001 – Repository structure and governance

- Requires a controlled repository with protected main branch, pull requests, and two approvals.

- There are three alternatives, single team repository with protected main branch, multiple repositories per module, or informal repository with no governance controls.

- The decision is to adopt a single team repository with a protected main branch.

- This approach simplifies governance, ensures traceability, ad complies with mandatory controls. It provides a clear baseline for all team artefacts and supports accountability across milestones.

- The trade-offs are reduced modular separation compared to multiple repositories and potential scaling challenges if the project scope expands.

- Higher risk of merge conflicts and reduced flexibility for future modularization.

- As evidence, governance standards in the CivicConnect Master Brief and team agreement in the PED v1.0 review.

- A later consequence is stricter branching discipline will be required in Milestone 3. If scope expands, modularisation may need to be introduced.

At Milestone 1, this decision is justified by the team size and schedule constraints. It demonstrates compliance with governance standards, prioritises simplicity, and provides a strong foundation for controlled collaboration and traceable evidence.

# GitHub Governance and Configuration management

| Control | Mandatory Expectation |
| --- | --- |
| Repository | A single controlled team repository has been established. |
| Main Branch | The main branch is protected and treated as the controlled product state. |
| Direct development on main | Direct commit to main are prohibited. All substantial changes enter through pull requests. |
| Pull Requests | Review comments are substantive. Author must respond before approval. |
| Approvals | Requires two approvals from team members other than the author. |
| Self-approval | Is blocked to ensure accountability. |
| Review Quality | Approvals must reflect meaningful evaluation of correctness, design consistency, maintainability, security implications, and test coverage. |
| Issues / Tasks | Each PR is linked to an issue or requirement where practical, supporting traceability. |
| Secrets | Secrets are handled through approved configuration mechanisms and environment-specific controls. Confidential credentials are never committed to the repository. |
| History | Each member must demonstrate meaningful commits, authored PRs, and reviewed PRs to prove individual accountability. |

This governance model ensures traceability, accountability, and compliance with the CivicConnect Master Brief. It prevents uncontrolled merges, enforces peer review, secures sensitive information, and integrates quality checks into the workflow. For a three-person team, this structure balances simplicity with strong engineering discipline.

# PED v1.0 and Baseline Sign-off

| Checkpoint | Status |
| --- | --- |
| Project | CivicConnect |
| Baseline Type | Engineering Foundation and Requirements Baseline |
| Version | V1.0 |
| Date | 09 September 2026 |
| Scope Reviewed | YES |
| Requirements / Traceability checked | YES |
| Risk review completed | YES |
| Repository / governance controls checked | YES |
| Outcome | ACCEPTED |

# Appendix A AI Usage Register Entry

| Date | Member | Tool | Engineering task | AI contribution | Verification | Decision | Issues found |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 7 September 2026 | Mkhanyisi Mqadi | OpenAI Codex | Requirements, constraints and RTM drafting | Proposed requirement wording, acceptance measures, requirement-level decisions, constraint analysis and RTM structure | Compared to the Master Project Brief, Milestone 1 brief and Member 1 stakeholder/scope analysis; team must review all targets before baseline | Use after human review and controlled peer approval | AI initially required project-specific source material; architecture and technology choices were deliberately not invented |
| 8 September 2026 | Matamela Davhana | Copilot | Risk Register and Engineering Decision Log drafting | Suggested risks, probability or impact rating, and mitigation strategies. Suggested ADR format and rationale. | Verified against Master Brief risk standards. Reviewed against CON-007 governance constraint. | Accepted by team after review and edits. | Phrasing adjusted for clarity and needed to change |

# Controlled Source Documents

- SEN381 CivicConnect Master Project Brief, version 1.1, academic year 2026.

- SEN381 CivicConnect Project Milestone 1: Engineering Foundation and Requirements Baseline, academic year 2026.

- CivicConnect Project Milestone 1 Member 1 contribution: Problem and Business Need, Stakeholder Analysis and Scope Baseline.